# Reframed Plan (Aligned with Member vs. Master Dashboards + Goals/Timeline)

## Member Dashboard (Weekly View for 4 Team Members)

* **Audience**: Sean, Audrey, Derrick, and Spencer.
* **Purpose**: Quick, clean slate each week with only the essentials — contest lines, totals, DVOA snapshot, kickoff order.
* **Content (Pre‑season MVP)**:
  + Favorite (Open & Current), Circa (TBD until ingest).
  + Current Total (fallback to Open).
  + DVOA Total + Off + Def (percent, signed) with Top/Bottom 5 badges.
  + Kickoff PT sorted Thu→Mon.
  + Chips: Injury/Weather (string pills, hover for full notes).
  + Line‑movement micro‑row (Open→Current, ▲/▼ if ≥ 2.5 pts).
* **Cadence**:
  + Monday/Tuesday update with market data.
  + Wednesday: share preliminary dashboard (with TBD Circa lines).
  + Thursday: re‑export with Circa PDF lines.
* **Definition of Done (Week 1)**: A single safe‑profile export produces HTML cards with all the above, no audit red flags.

## Master Dashboard (Spencer’s Internal “Ops Cockpit”)

* **Purpose**: QA gate, research, and pick operations (deep analysis beyond the member cards).
* **Content (Pre‑season scope)**:
  + Audit board: missingness, schema drift, line mismatches, kickoff invariants.
  + Lines panel: open/current/closing/contest, deltas.
  + Totals panel: open/current/closing/contest, Δ total.
  + Weather/injury overlays (from roadmap fields).
  + Profiles: Safe (baseline weekly) vs. Strict (Master QA only).
* **Artifacts**:
  + Weekly audit .md + .html summary.
  + Flags CSV for diagnostics.
  + Potential pick sheet scaffold (Week −1 target).
* **Definition of Done (Pre‑season)**: Strict profile enabled, Master dashboard enforces QA gates, exports flags alongside Member HTML.

## 4‑Day Working Plan (Pre‑season Sprint)

### Day 1 (Today): Lock Member Dashboard Polish

* Exporter v1.7 already covers DVOA %, PK spreads, kickoff ordering.
* Re‑export Week 1 Member Dashboard (pre‑Circa) for team review.
* ✅ Accept when: cards are in planner order, DVOA formatted as %, spreads at zero show PK, TBD placeholders visible.

### Day 2: Roadmap Schema Prep

* Add totals columns to millions\_roadmap\_game.csv: open\_total, current\_total, closing\_total, circa\_total.
* Ensure roadmap can accept manual or Circa PDF inputs.
* ✅ Accept when: roadmap schema includes 4 totals columns; Week‑1 rows filled if data available.

### Day 3: Enrich Planner + Export Totals

* Extend A2 enrich to map roadmap totals → planner.
* Exporter: display a single **Total (current fallback open)** line.
* ✅ Accept when: Week‑1 cards show totals (TBD only if missing in roadmap).

### Day 4: Master Dashboard Scaffolding

* Extend audit script to produce both .md and .html outputs.
* Include checks: schema drift, missingness, spread ranges, kickoff invariants.
* ✅ Accept when: audit yields both markdown and HTML summaries with QA guardrails.

## In‑Season Roadmap (Sequenced Improvements)

* **Weeks 1–2**:
  + Circa PDF ingest populates spreads/totals.
  + Delta badges for large moves.
  + Strict audit profile turned on for Master job.
* **Weeks 3–5**:
  + Add edge surfacing (market vs model when model exists).
  + CLV tracker for our picks.
  + Pick management hooks in Master (confidence, notes).
* **Weeks 6+**:
  + Deeper context: EPA form, pace/PROE, travel flags.
  + Structured weather badges (wind/temp/precip).
  + Survivor tie‑in: spot value, power ratings, injury overlays.

## Open Questions to Confirm

1. For Day 2, should I script a **one‑time migration** to add totals columns to the roadmap, or do you want to edit CSV manually?
2. For Day 3, should Member cards show only **one Total line** immediately, or keep Open/Current split visible until Circa ingest is wired?
3. For Day 4, do you prefer the Master audit HTML as a **clean table view** or a **narrative log style** (like markdown)?